## Slide 1: 9.2 upgrade – our story
SESSION 2051
MONDAY 16TH OCTOBER 2017

## Slide 2: presenters
Sally Winfield
Functional Analyst
University of Derby
S.Winfield@Derby.ac.uk
Overall I have over 12 years experience of PeopleSoft, with the last two and half years working at the University of Derby using PeopleSoft Campus.

## Slide 3: University of derby
Established 1992
No of students: 34000
No of employees: 2281
Size of SSO team: 8.8 FTE

## Slide 4: UoD & ORACLE
PeopleSoft Campus 9.2.003
PeopleTools 8.55.11

## Slide 5: Our team
Assistant Registrar
Senior Functional Analyst x 2
Functional Analyst x 3
Deputy Functional Analyst x 2
Senior Administrative Assistant x 1
Senior Functional Business Analyst
Notes: Put your own notes here

## Slide 6: Our team
Enhancements/Developments
Business Analysis/Project Management
Research
Query writing/training
System Security
Patch/testing co-ordination
Operational Support
System Analysts for other university wide systems

## Slide 7: 9.2 upgrade – our story
1
PREPARATION
2
IMPLEMENTATION
3
GO-LIVE
4
POST GO-LIVE AND LESSONS LEARNED

## Slide 8: PREPARATION

## Slide 9: PREPARATION
Why and when:
Up to date platform
Take advantage of fluid interface
Flexible functionality
Modern look and feel – app based
Light upgrade – we were up to date with patches
PeopleTools 8.55 at same time

## Slide 10: PREPARATION
IT and Functional Leads
PeopleSoft Dev
Testers
Business Ops
Student Experience
Senior Management Team
Student Systems & Ops
Establishing the project team

## Slide 11: PREPARATION
Developing the project plan
Identifying key areas of change
Resource scheduling
Communication of initial plan

## Slide 12: PREPARATION
Identifying the timeline
Demo
Unit Testing
Regression Testing
Go live
Nov/Dec
Jan/Feb
Mar/Apr
Code Freeze
Apr

## Slide 13
SSO team closed session:
Limited access to demo
Researched new functionality
Identified areas for investigation
Setup up basic fluid homepages
PREPARATION

## Slide 14: PREPARATION
Classic home?
Homepages and navigation
How they work
Initial setup

## Slide 15: IMPLEMENTATION

## Slide 16: implementation
Communication
Engage your users early
Workshops
Updates through internal communications
Attendance of team meetings

## Slide 17: implementation
Embrace the change
Promote the positives
New style modern navigation
Theme specific homepages
Tiles
Customisable – future will choose own tiles

## Slide 18: implementation
Testing
Co-ordination
Expectations
Monitoring
Feedback

## Slide 19: implementation
Breadcrumbs are disappearing??!!
Concerns from users
Menus have changed??!!
I can’t find anything!
Updating user guides

## Slide 20: GO-LIVE

## Slide 21: Go live
Pre-empt
Note every manual change you make
Checklists for go-live weekend activities
User guides

## Slide 22: Go live
Chart: 
| SSO | IT Service Desk | Actual Issues
Issues | 77 | 60 | 6
The aftermath!
Issues raised during go-live week
77 issues - SSO
60 issues – IT Service desk
6 – actual issues
Since the upgrade the ….. won’t work

## Slide 23: POST GO-LIVE

## Slide 24
Now and the future
The aftermath!
Issues
Caching
Activity guides – deep links (nodes)
Queries – downloading to excel with URLs
Pop up windows
Base system config reset
Changes
Right Alignment
Recurrences
Page layout changes
Menu changes
Crystal reports
Drop down boxes showing long descriptions, not short (users looking for codes and seeing words)
HTML in CAFs

## Slide 25: Now and the future
Things you might want to know:
Tile Wizard – interactive button resets
Dashboards – nav collection
Free text tiles – new content ref

## Slide 26
Now and the future
Future developments
Tiles – feedback from user
Enhance area specific tiles
Fluid enhancements

## Slide 27: Concluding thoughts
ANY QUESTIONS?

## Slide 28: presenters
all Alliance presentations will be available for download from the Conference Site
Sally Winfield
Functional Analyst
University of Derby
S.Winfield@Derby.ac.uk

## Slide 29: THANK YOU!