## Slide 2
Challenges Implementing and Supporting PeopleSoft Financials
for NYU Global Campuses
By Mubashir Ahmed,
Asst. Director, Enterprise Applications,
NYUAD

## Slide 3
NYU Systems: Agenda
Intro to NYU & NYUAD
Guiding Principles
PS Modules overview
NYU Systems Objectives
Implementation Challenges
Supporting Challenges
Key Achievements

## Slide 4
Founded in 1831, New York University is now one of the largest private universities in the United States.
NYU Abu Dhabi opens in Oct 2009 and become part of NYU's Global Network University.
Research university with a fully integrated liberal arts and science college.

## Slide 5
NYU Systems: ERP Guiding Principles
Enhance the NYU community’s quality of service
Ensure a user-friendly experience
Adopt a simple and consistent solution
Increase efficiency, consistency thru automation
Implement simplified, yet effective, controls
Improve data security & compliance

## Slide 6
NYU PeopleSoft Financials 9.0 Overview

## Slide 7
NYU Systems: Objectives
Align with NYU Global University's initiatives, priorities, and application strategy
Engage all critical/impacted stakeholders throughout Global NYU
Establish a governance model for reporting, managing, tracking and escalating all initiatives
Establish tools and Information Sharing Protocols

## Slide 8
NYU Systems: Implementation Challenges
1. Local Business needs & priorities:
Business unit based functionalities
Multiple ledgers & currencies
Different Month-end & Year-end close periods
Local Audit Controls
Implement AD specific modules
Impact
Develop Governance Model
Establish local PSO (program Services Office)
Local Steering Committee
Local SMEs (with dotted-line reporting to NYUNY)

## Slide 9
NYU Systems: Implementation Challenges
2. Integration with local systems:
Multiple shadow systems for similar functionalities
Data restrictions between campuses
No Single source of truth (data syncing)
Impact
Implement ESB (Enterprise Service Bus / Middleware)
University Data Warehouse (OBIEE)
Establish Chartfield level data access

## Slide 10
NYU Systems: Implementation Challenges
3. Department Autonomous Kingdoms:
Business silos
Decisions are made in isolations
Single platform is a nearly impossible task as each department has their preferences
Applications specific to one campus
Impact
Demand/Service management office
Centralize steering committee
Change Mgmt & Change Advisory Board (CAB)
Centralize procurement policy for all systems
University-wide applications strategy/Roadmap

## Slide 11
NYU Systems: Support Challenges
1. Time Zones between the campuses:
NY is 8 hrs behind AD & 12 hrs behind Shanghai
4 days support loss due to different weekends
NYUAD experiences weekend outages of shared financial system
Difficulty meeting our service delivery standard
Impact
Notification for planned/unplanned maintenance
Empowering campuses to schedule jobs
Hire local support staff
Dotted-line reporting to build the trust

## Slide 12
NYU Systems: Support Challenges
2. Centralize System support model:
Support during middle-of-night hours, often asked “is the problem serious enough to wake someone up in NY?”
No Single point of contact
Multiple layers of staff involvement
Granting access needs multiple layers of approvals
Off-site User Training
Impact
De-centralize & cross functional teams
Follow the sun support model
Distributed Security Administration
Ticketing system to triage incidents & requests
Any pending issues are transitioned
ITIL Certified support team

## Slide 13
NYU Systems: Support Challenges
3. Lacking SLA/OLA between the campuses:
Getting things done through rapport and comfort level basis between the campuses
Harder to centralize/decentralize services
Lack of root cause explanation and plan to prevent future reoccurrence
Impact
Draft an SLA with SaaS based vendors
Draft an OLA between the departments
Bill back mechanism in place
Access to incident /change management allows deep-dive root cause analysis

## Slide 14
Key Achievements
Local Program Services Office, Demand Management Office
University-wide ERP roadmap
ERP Governance Model
Follow the sun support Model (AD  NY Shanghai)
ITIL certified Local Staff
SLA/OLA
University-wide ticketing system (ServiceNow)
Independently maintain Segregation of Duties Matrix & Delegation of Authority
Change Advisory Board (CAB)

## Slide 15
    QUESTIONS?