## Slide 1: University of Derby CRM Strategy & Roadmap
SESSION 37012
11 October 2016

## Slide 2: presenters
Angeline Ellson
Head of Marketing Services
University of Derby
a.ellson@derby.ac.uk
Tracey Robey
Principal Business Analyst (Enterprise Systems)
University of Derby
t.a.robey@derby.ac.uk

## Slide 3: University of derby
UK based HE Institution
34,000+ students (UK, International & Partners)

## Slide 4: University of derby & ORACLE
PeopleSoft CRM 9.2
PeopleSoft Campus 9.0
PeopleSoft Financials 9.2

## Slide 5: Overview
Background
Where are we now?
Challenges
What next?
Lessons learnt

## Slide 6: Background
PeopleSoft CRM 8.9 implemented in 2007 but not used
Decision by Project Board to re-implement PeopleSoft CRM 9.1
Integration went live July 2012
Enquirer to applicant focus
Focus on functions
Announcement Alliance 2015 – no further development PSoft CRM for HE
Re-evaluation

## Slide 7: Re-evaluation
Options considered:
PeopleSoft CRM
Microsoft Dynamics/CRM
Salesforce
Oracle Cloud
Decision May 2015

## Slide 8: Where are we now?
Customer journey
CRM System Team
Prospective Student Import
360 degree view
Event management
Online marketing
Business intelligence

## Slide 9: Where are we now?
Subject areas
Data upload
Service Cloud

## Slide 10: challenges
Speed of technology
Greater ambition within UoD
Ever changing requirements
More departments wanting ‘CRM’
New influencers – UoD Strategic Objectives
Social

## Slide 11: What next?
End of 2 year IT investment strategy
UoD wide requirements gathering
CX/CRM Strategy
Defining what CRM means to UoD
New CRM Board
Focus on user friendly/front end ‘out of the box’
Data integration

## Slide 12: Lessons learnt
Signed off requirements
Full engagement and accountability from everyone involved
Communication plan
Definitions – what we mean by CRM
Focus on milestones and deliverables

## Slide 13: Any questions?

## Slide 14: presenters
Angeline Ellson
Head of Marketing Services
University of Derby
a.ellson@derby.ac.uk
Tracey Robey
Principal Business Analyst (Enterprise Systems)
University of Derby
t.a.robey@derby.ac.uk
all alliance presentations will be available for download from the Conference Site

## Slide 15: THANK YOU!